## Slide 1: Plan for 3D Deep
Jungwon Kang, Maryam Jameela, Razieh Ramak
Sept 30 2018
Ver 1

## Slide 2: Objectives
Building 1st Version Deep Network for Each Task
Task | Major Contributor | Objectives
Noise filtering (for Optech) | Razieh Ramak | Point cloud segmentation (Noise/Non-noise), non real-time
Point cloud segmentation (for Optech) | Maryam Jameela | Point cloud segmentation (N-class objects), non real-time
3D object detection (for Thales) | Jungwon Kang | Real-time 3D object detection

## Slide 3: Schedule
Month | Task | Deliverable
Oct 2018 | • Problem definition • Dataset preparation • Literature survey | • Document describing problem definition, dataset, and literature survey • Visualization of dataset
Nov | • Practicing deep library • Design & implementation | • Document describing design
Dec | • Implementation | • Source code (Dec 31)
Jan 2019 | • Documentation | • Document describing implementation (Jan 15)
*Submission deadline of major conferences starts from March.

## Slide 4: Management Policy
Regular meeting or discussion biweekly
Team website:
  https://github.com/yorku-ausml/deep3d

## Slide 5: To-do List
Problem definition, including
  Cause of Noise (Razieh)
  Object classes (Maryam, Jungwon)
Dataset description, including
  Existing Optech airborne dataset (Razieh)
  Dataset size
  Current repository
  Visualization
Etc
  Finding point cloud label tool (for making ground-truth)
  Finding visualization tool
Written on Oct 1 2018

## Slide 6: Key Literature
Point cloud segmentation
  Large-scale point cloud segmentation with superpoint graphs https://github.com/loicland/superpoint_graph *Rank 1 in http://www.semantic3d.net/
  PointNet++: deep hierarchical feature learning on point sets in a metric space https://github.com/charlesq34/pointnet2 *Rank 4 in http://www.semantic3d.net/
Object detection
  Joint 3D proposal generation and object detection from view aggregation https://github.com/kujason/avod
Written on Oct 1 2018
*Literature list is also available at https://github.com/yorku-ausml/deep3d/wiki/Related-works